# Business Case — InduBrain Industrial Intelligence Platform

A Centralized, Secure AI Industrial-Intelligence Layer for Egypt’s Manufacturers Support Journey

Prepared for: Egyptian Ministry of Industry and Trade · In connection with: المنظومة الرقمية الموحدة لدعم المصنعين (MIND) and خدمة «احسب فرصتك» · Prepared by: Corbia Innovation Hub · Version 1.0 (Draft for Discussion) — August 2026

# 1. Document Control

| Field | Value |
| --- | --- |
| Document Title | Business Case — InduBrain Industrial Intelligence Platform |
| Prepared For | Egyptian Ministry of Industry and Trade (and affiliated entities: IDA, IMC) |
| Prepared By | Corbia Innovation Hub — Hossam Zein |
| Companion Document | PRD — InduBrain Industrial Advisor (v1.0) |
| Status | Draft — For Discussion |
| Version | 1.0 |
| Date | August 2026 |
| Access pattern | MIND hub tab → InduHub portal → InduBrain central hub |

# 2. Executive Summary

Egypt’s Ministry of Industry has launched the unified digital Manufacturers Support Platform (MIND) to accompany industrial investors from idea to operation — including complaints, production-inputs matching, a digital market, «احسب فرصتك» AI-assisted preliminary feasibility, and distressed-factory pathways — alongside IDA licensing and IMC technical programmes.

What does not yet scale is on-demand, cited decision support that deepens «احسب فرصتك» and routes investors and officials through governed IDA/IMC/ministry text sources with mandatory citations, private workspaces, and ministry-grade analytics — entered from a familiar MIND tab into a dedicated InduHub experience.

This Business Case proposes InduBrain: a centralized industrial intelligence hub on Egypt-hosted inference and audit infrastructure. Full functional detail is in the companion PRD. Phase 4 Future Work lists sixteen modules in six categories, activated text-first then live systems.

# 3. Strategic Alignment

InduBrain sits at the intersection of national industrial priorities:

• Digital transformation of manufacturer services through MIND and Egypt Digital Industry pathways.

• Deepening local manufacturing and reducing import dependence on critical production inputs.

• Faster, more transparent investor journeys across IDA licensing and IMC readiness programmes.

• Support for distressed factories and data-driven industrial policy for ministry leadership.

# 4. The Opportunity

Officials and firms must interpret licensing procedures, programme eligibility, localization priorities and preliminary feasibility signals while navigating which entity unlocks which service. Static portals and one-shot calculators do not close that gap at national scale with citations and tenancy.

A cited AI reference layer, grounded strictly in ministry-approved sources, gives every authorised user an on-demand answer — and gives the Ministry anonymized visibility into where knowledge gaps persist across sectors and governorates.

# 5. Value Proposition

| Benefit | Description |
| --- | --- |
| Speed | Industrial opportunity, licensing and programme questions answered in seconds from governed sources. |
| Consistency | One ministry-approved interpretation of MIND, IDA and IMC facts. |
| Personalization | Answers reflect each project’s private inputs without exposing them to peers. |
| Reduced workload | Entity helpdesks and ministry analysts freed from repetitive routing queries. |
| Ministry visibility | Aggregated, anonymized reporting on hot topics and sector gaps. |
| Scalable model | Reusable hub for governorates, future sectors and industry–investment–export linkage. |

# 6. Architecture Options and Recommendation

## Option A — Centralized Hub via InduHub (Recommended)

One ministry-governed AI intelligence platform serving ministry roles, IDA/IMC and private industrial investors from a shared curated knowledge base, with an isolated private workspace per company or entity team. Users discover InduBrain from a MIND hub tab and land on the InduHub portal for the full advisor experience.

• Lowest cost and fastest time-to-value; single knowledge base as MIND and catalogues evolve.

• Single point of security governance and audit for the Ministry.

• Consistent answers by design across audiences; thin MIND entry, full hub behind InduHub.

## Option B — Per-Entity Dedicated Instances

Separate fully isolated instances per major entity — highest isolation, materially higher cost; defer unless Phase 1 security review requires it.

## Sovereign infrastructure

Egypt-hosted inference and vector storage with data residency in Egypt; no open-internet grounding; full audit of queries and answers.

# 7. Indicative Cost & Infra Framework

Indicative phase bands only — not a firm quotation. Discovery workshop converts this into a statement of work covering Egypt-hosted inference, knowledge operations, bilingual UX and entity onboarding.

| Phase | Focus | Indicative band |
| --- | --- | --- |
| 0 Discovery | Security, MIND tab access, pilot entities | Workshop + fixed discovery fee |
| 1 Pilot Build | InduHub + shared text KB + 1–2 entities + investor cohort | Build + monthly infra |
| 2 Pilot Eval | Metrics, hardening, content refresh | Ops + support |
| 3 Multi-entity | Remaining affiliated bodies + broader private access | Roll-out + capacity |
| 4 Scale + Future | Text-first Future Modules then live-system modules | Ongoing + module SOWs |

# 8. Roadmap

• Phase 0 — Discovery (2 weeks): hosting model, security, MIND→InduHub entry path, pilot selection.

• Phase 1 — Pilot Build (4 weeks): centralized hub + shared text knowledge base + private workspaces.

• Phase 2 — Pilot Evaluation (3 weeks): run against success metrics with selected entities and investors.

• Phase 3 — Multi-entity roll-out (4 weeks): onboard remaining industrial bodies.

• Phase 4 — Scale & Future Work (ongoing): text-document modules first, then live/geo/workflow modules.

# 8b. Future Work — AI expansion fields (by category)

All modules below are post-pilot. They activate only after governed source ingestion, data-processing agreements and ministry steering approval. Feasibility and policy modules remain advisory and do not replace licensed studies or official filings.

## Phase-one — text documents only

• F1 Cited preliminary feasibility («احسب فرصتك» deepening).

• F2 Sector opportunity briefs (localization / import-substitution).

• F4 IDA licensing / procedure navigator.

• F5 Industrial land & lease guidance.

• F6 Standards / conformity coach.

• F8 IMC programmes & technical-support matcher.

• F12 Export-readiness handoff (gated, guide-based).

• F14 Governorate industrial coach.

• F15 Policy Q&A on industrial strategy & decrees (cited).

• F16 Industry ↔ investment / export linkage briefs.

## Later phase — live registries, geospatial, workflows, analytics

• F3 Industrial map / land & zone fit advisor.

• F7 Manufacturer complaint & inquiry router (SLA-aware).

• F9 Distressed-factory triage → finance / partnership pathways.

• F10 Local inputs / BOM supplier matcher.

• F11 Industrial catalogue & B2B match briefs.

• F13 Anonymized demand / localization dashboards for leadership.

# 9. Governance & Partnership

A joint steering group (Ministry digital leadership, IDA, IMC, Corbia) owns priorities, source approval and go-live gates. Data ownership remains with the Ministry and source-owning entities. Corbia operates under a formal DPA and confidentiality agreement. Private investor uploads stay isolated in tenant workspaces.

# 10. Risks

| Risk | Mitigation |
| --- | --- |
| Source freshness | Versioned KB; admin refresh cadence; decline when stale |
| Hallucination | Mandatory citations; refuse without reliable source |
| Cross-tenant leakage | Hard tenancy isolation; audit; penetration tests |
| Access to source systems | Discovery workshop; start with exportable text corpora |
| Communications / expectation | Pitch site + docs state advisory scope; not live LLM on microsite |

# 11. Return / Success

• ≥60% faster time-to-industrial insight for pilot cohort vs baseline desk research.

• ≥95% of answers carrying a valid citation to an approved source version.

• ≥80% of pilot cohort active monthly.

• Zero cross-tenant data incidents.

• Measurable ticket deflection on repetitive IDA/IMC/MIND FAQ themes.

# 12. Next Steps

• Joint discovery workshop (security, MIND tab UX, pilot entities, source inventory).

• Firm statement of work for Phase 0–2.

• Steering approval to begin text-KB ingestion for pilot.